Dyffryn Ardudwy & Talybont Village Hall
Tuesday January 11th 2022

Present: Derek, Mike, Ffion, Denise
Apologies: Paul, Trish

Minutes of meeting December agreed with one correction – electric stage lights not storage lights. Proposed – Derek; seconded – Mike

Actions:
Electric stage lights – LED tube lights a possibility. No halogen lights available
Front door – still to check if can put out to tender
Action: Derek
Storage – ongoing
Action : Mike and Derek
Marquee storage – to go in corner on the stage

Treasurers report: to be emailed to member -in credit
Ffion is resigning but will leave everything in order for future treasurer
Ffion has looked at when utilities will need renewing – electricity May 2022.
action: Ffion

Windows – deferred

Ventilation in cafe – need a larger extraction fan. Agreed Trish should look at what she thinks is needed, workman etc and present a recommendation. Derek can agree, as Chairman
Action: Trish, Derek

Julies accident – it was determined the hall should pay Julies wages for the time she was off work.
Action: Trish to let Ffion know the amount.
H&S – hasp to be put on sliding doors so accident cant be repeated. Jonathan to have a key and one put in lockbox
Action: Derek and Mike

Container – Trish, Jonathan, Derek to have keys and none in lock box

Electric testing – PATs due in February. Trish to organise and hall to pay
Action: Trish

Diesel sender – had nearly run out of oil – current system of Jonathan checking not adequate. Tank needs filling and being kept topped up. To enquire at local oil providers if they employ a system to monitor when we need oil. Banwy; Humphries; Certas. If not we could brim every 3 months
Action: Derek

Works – Mike and Aaron will bring racking up to the container

New Tresurer – Mike will send off new mandate to Natwest to include himself and Derek as signaturees.
Action: Mike
Ffion agreed to do a spreadsheet to show when actions were needed, eg, pats, fire checks, insurance etc
It was proposed to approach Melissa and Anna Harvey with regard to taking up the treasurers position
Action: Derek and Mike

Update of Trustees -
Action: Mike

Date of next meeting: TUESDAY FEBRUARY 8TH @ 7.00pm